DRAFT SCHEDULE OF PROCUREMENT PLAN IN RESPECT OF ADVERTISED COMPETITIVE BIDS

(GOODS, INFRASTRUCTURE PROJECTS ,OPERATING AND SERVICES  ) FOR THE 2026/2027 FINANCIAL YEAR

| Name of Municipality | Dannhauser Municipality |
| --- | --- |
| Name of Accounting Officer / Delegated Official | Mr. M.S. Sithole |
| Signature of Accounting Officer / Delegated Official |  |
| Telephone Number and e-mail address | municipalmanager@dannhauser.gov.za |

101 - Council

| Description of goods / services / Infrastructure project | Estimated value (including all applicable taxes) | Envisaged date of advertisement in the website, newspapers or other media | Envisaged closing date of bid | Envisaged date of award | Responsible office | Implementation | Progress |
| --- | --- | --- | --- | --- | --- | --- | --- |
| - | - | - | - | - | - | - | - |

102 – Corporate Services

| Description of goods/services / Infrastructure project | Estimated value (including all applicable taxes) | Envisaged date of advertisement in the website, newspapers or other media | Envisaged closing date of bid | Envisaged date of award | Responsible office | Implementation | Progress |
| --- | --- | --- | --- | --- | --- | --- | --- |
| - LICENCE FEES Items - Sophos Firewall - Eset (Antivirus) - Microsoft Licences (150 users) | R350 000.00 R300 000.00 R 900 000.00 | R 2 200 000.00 | 01 OCT | 30 OCT | Corporate Services | Q1 Q4 Q4 | - |
| - PROFESSION FEES Items - ICT Support - Internet Services Provider - Website Hosting | R960 000.00 R480 000.00 R72 000.00 | R4 379 375.00 | JUNE | 10 JULY | Corporate Services | Q1 Q1 | - |
| - TRAININGS Items - Cyber-Security - Munsoft - COMPATIA A+ & N+ - Server + Firewall Management - Microsoft Azure | R100 000.00 | R 1 090 000.00 |  |  | Corporate Services | Q4 |  |
| - PRINTING & STATIONERY - SBD PRINTING | R715 000.00 | R647 849.00 | - | - | Corporate Services | Q2 | 3 Year Contract, Expiry date is in 2027 |
| - TELEPHONE - Dido Digitals | R245 450.66 | R567 935.00 | - | - | Corporate Services |  |  |
| - COMPUTER EQUIPMENT |  | R415 828.00 |  |  | Corporate Services | Q1 |  |
| - FURNITURE & EQUPMENT - Maintenance of Access control and Clocking Machine |  | R763 136.00 |  |  | Corporate Services |  |  |
| - FLEET - Fuel & Oil |  | R1 626 245.00 |  |  | Fleet Office | Q1 |  |

103 - Finance

| Description of goods / services / Infrastructure project |  | Estimated value (including all applicable taxes) | Envisaged date of advertisement in the website, newspapers or other media | Envisaged closing date of bid | Envisaged date of award | Responsible office | Implementation | Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - PROFFESSIONAL FEES Items - Asset verification & Heritage Valuation - Landfill site assessment - Data cleansing, & Revenue Enhancement - Actuarial Gains Assessment - AFS Review - Outstanding Debt | R 1 200 000.00 R 50 000.00 R 1 200 000.00 R 100 000.00 R 500 000.00 R 4 379 375.00 | R 7 429 375.00 |  |  |  |  |  |  |
| - INSUARANCE - Monthly Premium |  | R 2 450 925.00 |  |  |  |  |  |  |
| - VALUATION COST - Valuators monthly premium |  | R 70 000.00 |  |  |  |  |  |  |
| - EXTERNAL AUDIT FEES - Auditor General Fee |  | R 5 711 264.00 |  |  |  |  |  |  |
| - LICENCES FEES Items - Munsoft Annual Maintenance Fee - Sage 300 Monthly fee - Outstanding debt | R 2 200 000.00 R 160 000.00 R 2 360 000.00 | R 4 638 155.00 |  |  |  |  |  |  |
| - COST OF FBE |  | R 2 192 155.00 |  |  |  |  |  |  |
| - ELECTRICITY BILLS |  | R 4 959 001.00 |  |  |  |  |  |  |
| - WATER BILL |  | R 1 712 352.00 |  |  |  |  |  |  |

104 – Technical Services

| Description of goods / services / Infrastructure project | Estimated value (including all applicable taxes) | Envisaged date of advertisement in the website, newspapers or other media | Envisaged closing date of bid | Envisaged date of award | Responsible office | Implementation | Progress |
| --- | --- | --- | --- | --- | --- | --- | --- |

105 – Community Services

| Description of goods / services / Infrastructure project | Estimated value (including all applicable taxes) | Envisaged date of advertisement in the website, newspapers or other media | Envisaged closing date of bid | Envisaged date of award | Responsible office | Implementation | Progress |
| --- | --- | --- | --- | --- | --- | --- | --- |

106 – Protection Services

| Description of goods / services / Infrastructure project | Estimated value (including all applicable taxes) | Envisaged date of advertisement in the website, newspapers or other media | Envisaged closing date of bid | Envisaged date of award | Responsible office | Implementation | Progress |
| --- | --- | --- | --- | --- | --- | --- | --- |

107 – Planning & Economic Development

| Description of goods / services / Infrastructure project | Estimated value (including all applicable taxes) | Envisaged date of advertisement in the website, newspapers or other media | Envisaged closing date of bid | Envisaged date of award | Responsible office | Implementation | Progress |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Completion of 30 X Disaster Houses 1,3,4,5,6 & 8 | R1.8 000 000.00 | Panel | n/a | n/a | Planning Dept. | Q1-Q4 | Construction Phase 2. (Panel) |
| Construction of 15 x Disaster Houses. | R3. 000 000.00 | Panel | n/a | n/a | Planning Dept. | Q1-Q4 | Construction Phase 2 (Panel). |
| SMME Support Program | R1.5 000 000.00 | Sept | 01 Sept 2026 | 30 Sept 2026 | Planning Dept. | Q2 | Scm Process (Panel) |
| Professional Services | R500 000.00 | Nov | 01 Nov 2026 | 30 Nev 2026 | Planning Dept. | Q2 | Scm Process (Panel) |
| Gazette/Advertisement | R50 000.00 | Janu | 01 Jan 2027 | 30 Jan 2027 | Planning Dept. | Q3 | Scm Process (Panel) |
| Stationary & Equipment | R70 000.00 | July | 01 July 2026 | 30 July 2026 | Planning Dept. | Q1 | Scm Process (RFQ) |
| Protective Gear | R100.000.00 | July | 01 July 2026 | 30 July 2026 | Planning Dept. | Q1 | Scm Process (RFQ) |
| Software Licensing Renewal | R100 000.00 | Oct | 01 Oct 2026 | 30 Oct 2026 | Planning Dept | Q2 | Scm Process (RFQ) |
| ESRI Software Trainings | R200 000.00 | Aug | 01 Aug 2026 | 30 Aug 2026 | Planning Dept. | Q2 | Scm Process (RFQ) |
| Meetings and Seminar | R8 000.00 | July | 01 July 2026 | 30 July 2026 | Planning Dept. | Q1 | Scm Process (RFQ) |
| Procurement 2 X Laptop/1 X Printer/1 X Router/1 X External Drive/GPS Device | R100 000.00 | July | 01 July 2026 | 30 July 2026 | Planning Dept. | Q1 | Scm Process (Panel IT) |
| Professional Body Annual Fee (SACPLAN) | R4 000.00 | July | 01 July 2026 | 30 July 2026 | Planning Dept. | Q1 | Scm Process (RFQ) |
| Public Participation | R50 000.00 | Oct | 01 Oct 2026 | 30 Oct 2026 | Planning Dept. | Q2 | Scm Process (REQ) |

108 – Municipal Manager

| Description of goods / services / Infrastructure project | Estimated value (including all applicable taxes) | Envisaged date of advertisement in the website, newspapers or other media | Envisaged closing date of bid | Envisaged date of award | Responsible office | Implementation | Progress |
| --- | --- | --- | --- | --- | --- | --- | --- |
| - | - | - | - | - | - | - | - |